A Sprint is a fixed period or duration in which the team works to complete a set of project tasks.

An Epic is a large project activity that is broken down into smaller user stories that can be completed over one or more sprints.

A Story is a small, actionable task that contributes to completing an Epic.

A Story Point is a number representing the relative effort required to complete a story, using the Fibonacci series.

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Story points used for this project: 1, 2, 3, and 5.

Sprint 1

Flow Creation (Epic 1)

Create Standard Laptop Task flow and configure flow properties (USN-1) 5

Configure Service Catalog trigger (USN-2) 5

Catalog Task Automation (Epic 2)

Create Catalog Task action using Requested Item record (USN-3) 5

Configure task fields, Hardware assignment, approval, save and activate flow (USN-4) 5

Total Story Points in Sprint 1 = 5+5+5+5 = 20

Sprint 2

Flow Assignment (Epic 3)

Assign Standard Laptop Task flow to Standard Laptop catalog item (USN-5) 5

Service Catalog and Approval (Epic 4)

Place Standard Laptop order through Service Catalog (USN-6) 5

Review and approve the request (USN-7) 5

Validation (Epic 5)

Verify Requested Item and Catalog Task details and Hardware assignment (USN-8) 5

Total Story Points in Sprint 2 = 5+5+5+5 = 20

Total Story Points

Sprint 1 = 20

Sprint 2 = 20

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 20+20 = 40

Number of Sprints = 2

Velocity = 40/2

20 (Story Points per Sprint)

The estimated team velocity is 20 Story Points per Sprint.