Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-9795 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Flow Creation | USN-1 | As a team member, I can create the Standard Laptop Task flow with the required flow properties. | 5 | High | SAKTHI S, RITHIKA K, SACHIKA I, SANTHIYA S, SOBANA S |
| Sprint-1 | Flow Creation | USN-2 | As a team member, I can configure the Service Catalog trigger for the flow. | 5 | High | SAKTHI S, RITHIKA K, SACHIKA I, SANTHIYA S, SOBANA S |
| Sprint-1 | Catalog Task Automation | USN-3 | As a team member, I can create a Catalog Task from the Requested Item record. | 5 | High | SAKTHI S, RITHIKA K, SACHIKA I, SANTHIYA S, SOBANA S |
| Sprint-1 | Catalog Task Automation | USN-4 | As a team member, I can set the task details, Hardware group, Approval, and activate the flow. | 5 | High | SAKTHI S, RITHIKA K, SACHIKA I, SANTHIYA S, SOBANA S |
| Sprint-2 | Flow Assignment | USN-5 | As a team member, I can assign the flow to the Standard Laptop catalog item. | 5 | High | SAKTHI S, RITHIKA K, SACHIKA I, SANTHIYA S, SOBANA S |
| Sprint-2 | Service Catalog | USN-6 | As a requester, I can place a Standard Laptop order through the Service Catalog. | 5 | High | SAKTHI S, RITHIKA K, SACHIKA I, SANTHIYA S, SOBANA S |
| Sprint-2 | Approval | USN-7 | As an approver, I can approve the Standard Laptop request. | 5 | High | SAKTHI S, RITHIKA K, SACHIKA I, SANTHIYA S, SOBANA S |
| Sprint-2 | Validation | USN-8 | As a team member, I can verify the Catalog Task details and Hardware assignment. | 5 | High | SAKTHI S, RITHIKA K, SACHIKA I, SANTHIYA S, SOBANA S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | Not specified | Not specified | 20 | Not specified |
| Sprint-2 | 20 | 6 Days | Not specified | Not specified | 20 | Not specified |

Velocity:

Using the 6-day sprint duration and 20 story points per sprint, the average velocity is:

AV = 20 / 6 = 3.33 story points per day

Total planned story points = 40 | Number of Sprints = 2 | Velocity = 20 story points per sprint

Burndown Chart:

For this project, the burndown chart can track the remaining story points across the two planned sprints. Each sprint starts with 20 points and should reach 0 by completion.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts